# Milestone 11 — Big Technical Specification

MKS IT Dev Platform  |  Version 1.2  |  09.03.2026

| Field | Value |
| --- | --- |
| Document version | v1.2 (updated 09.03.2026) |
| Previous version | v1.1 (09.03.2026) |
| Change in v1.2 | Added Block 0.1: Conversation Brain Repair (Priority 1) |
| Platform version | v10 (chat-api 0.4.0) |
| Target milestone | M11 |
| Estimated total effort | 336h (~42 days solo / ~21 days 2-person team) |
| Author | Manus AI / MKS Dev Team |
| Status | APPROVED FOR DEVELOPMENT |

# Executive Summary

M11 transforms the MKS IT Dev Platform from a structured task-management tool into an intelligent autonomous assistant. The milestone delivers three major capabilities: (1) a repaired conversational brain that understands real user requests in Russian and English without falling back to generic help text; (2) autonomous planning and self-replanning so the system can decompose, execute, and recover from multi-step engineering tasks without human intervention; (3) honest website analysis that distinguishes live audits from cached profiles and heuristic guesses.

Version 1.2 of this specification adds Block 0.1 — Conversation Brain Repair — as the highest-priority item in M11. This block must be completed before any other M11 work begins, because without it the platform fails the most basic user interaction test: understanding what the user wants to do.

# Block 0 — Critical Pre-Work (Must Complete Before M11 Features)

The following items are blocking defects that must be resolved before any new M11 feature development begins.

## 0.1  Conversation Brain Repair  [NEW — Priority 1, CRITICAL]

⚠ PRIORITY 1 — CRITICAL: This is the #1 blocker for M11. Platform is architecturally large but conversationally broken.

### Problem Statement

The current intent classification system (interpret_message) fails to recognize standard Russian imperative task requests. When a user writes a clear task like "напиши тз чтобы сделать скрипт, который будет парсить сайт картинки на нем", the system classifies it as general_chat with reasoning "fallback: default" and responds: "Понял. Чем могу помочь? Напишите задачу и я её выполню."

This is a critical UX failure. The user has already written the task. The system ignores it and asks them to write it again. This makes the platform unusable for real work.

### Root Cause (Diagnosed)

| Layer | Bug | Impact |
| --- | --- | --- |
| interpret_message() | No patterns for Russian imperative verbs: напиши, создай, сделай, разработай, напиши тз, составь, опиши, придумай | All task requests fall to fallback |
| output_type detection | No output type classifier: ТЗ, план, код, документ, аудит, схема, отчёт | System cannot route to correct handler |
| general_chat fallback | Returns dumb "Понял. Чем могу помочь?" for ANY unclassified message | User gets no value from the response |
| discuss mode + LLM | LLM system prompt does not instruct task-aware behavior | Even when LLM is called, response is generic |
| conversation continuity | No context from previous messages used in classification | Multi-turn tasks always restart from scratch |

### Requirements

RU-01: Recognize Russian imperative task verbs: напиши, создай, сделай, разработай, составь, опиши, придумай, проверь, исправь, добавь, удали, настрой, запусти, протестируй, задеплой

RU-02: Detect output type from request: ТЗ → spec, план → plan, код → code, документ → doc, аудит → audit, схема → schema, отчёт → report, скрипт → script, тест → test

RU-03: Route detected tasks to new_task handler with output_type metadata, NOT to general_chat

RU-04: BLOCK dumb fallback response if msg contains imperative verb + noun object

RU-05: Useful first response policy: if task is clear → acknowledge task + show plan outline, do NOT ask "чем могу помочь?"

RU-06: LLM system prompt for discuss mode must be task-aware: respond as CTO-assistant, not as help desk

RU-07: Conversation continuity: use last 3 messages as context in classification

RU-08: Regression pack: 20 real Russian user requests, each must pass intent classification test

### Acceptance Criteria

| Test Input | Expected interpreted_as | Expected response style |
| --- | --- | --- |
| напиши тз чтобы сделать скрипт, который будет парсить сайт картинки на нем | new_task / spec_writing | Структурированное ТЗ с разделами |
| создай план разработки мобильного приложения | new_task / plan | Поэтапный план с оценками |
| сделай код ревью этого файла | new_task / code_review | Запрос файла или инструкций |
| разработай схему базы данных для интернет-магазина | new_task / db_schema | ER-диаграмма или описание таблиц |
| составь отчёт по проекту за последний месяц | new_task / report | Запрос данных или шаблон отчёта |
| что ты умеешь | help_request | Список возможностей (capability dump ALLOWED here) |
| расскажи о себе | help_request | Описание платформы |
| https://blacksart.ru/ посмотри код | site_analysis | Структурированный анализ сайта |
| исправь ошибку в функции calculate_total | new_task / debug | Запрос кода или описания ошибки |
| напиши юнит тесты для класса UserService | new_task / test_writing | Шаблон тестов на Python/JS |

### Implementation Plan

| Step | Action | File | Effort |
| --- | --- | --- | --- |
| 1 | Add RU imperative verb patterns to interpret_message() | main.py: interpret_message | 4h |
| 2 | Add output_type detector (ТЗ, план, код, документ, etc.) | main.py: interpret_message | 3h |
| 3 | Route imperative+output_type to new_task handler | main.py: send_message | 2h |
| 4 | Block dumb fallback — replace with task-echo response | main.py: generate_response | 2h |
| 5 | Update discuss mode LLM system prompt | main.py: system_content | 2h |
| 6 | Add conversation context (last 3 msgs) to classification | main.py: interpret_message | 4h |
| 7 | Write 20-case regression test | test_conversation_brain.py | 4h |
| 8 | Fix Markdown rendering in chat UI | ChatPage.tsx / message renderer | 3h |
| 9 | Deploy + verify all 20 regression cases pass | production | 2h |

Total estimated effort: 26 hours (3.5 working days)

────────────────────────────────────────────────────────────────────────────────

## 0.2  Fake Website Analysis Fix  [CRITICAL]

⚠ PRIORITY 1 — CRITICAL: System returns hardcoded data as if it were a real live audit. This is deceptive.

### Problem Statement

The current site_analysis handler returns hardcoded data from get_blacksart_site_map() — a static function with pre-written knowledge about blacksart.ru — and presents it as the result of a real-time analysis. The system does not actually visit the URL, does not check HTTP headers, does not measure page speed, and does not inspect the CMS. This is architecturally dishonest and will mislead users into making decisions based on fake data.

### Requirements

FA-01: Add source field to all site analysis responses: live_fetch | cms_heuristic | stored_profile | speed_measured | change_feasibility

FA-02: If source = stored_profile or cms_heuristic → MUST display warning: "Это предварительная гипотеза, не результат реального аудита"

FA-03: Implement minimal live fetch: requests.get(url, timeout=10) + parse Server/X-Powered-By/Generator headers

FA-04: Integrate Google PageSpeed Insights API or display honest message: "Скорость не измерялась — запустите Lighthouse вручную"

FA-05: Distinguish 5 audit modes with clear user-visible labels

### 5 Audit Modes

| Mode | Label shown to user | When used |
| --- | --- | --- |
| live_fetch | 🟢 Live — данные получены в реальном времени | HTTP request succeeded, headers parsed |
| cms_heuristic | 🟡 Эвристика — CMS определена по косвенным признакам | No live fetch, using URL patterns / known domains |
| stored_profile | 🔵 Профиль — используются сохранённые данные о сайте | Hardcoded knowledge (blacksart.ru etc.) |
| speed_measured | 🟢 Скорость измерена — PageSpeed API | PageSpeed API call succeeded |
| change_feasibility | ⚪ Оценка изменений — теоретическая | User asks if changes are possible, no live check |

Total estimated effort: 16 hours (2 working days)

────────────────────────────────────────────────────────────────────────────────

## 0.3  Markdown Rendering in Chat UI  [HIGH]

Chat messages containing Markdown syntax (**, *, #, `, ```) are displayed as raw text with visible asterisks and backticks. This makes structured responses unreadable. Fix: add react-markdown or marked.js renderer to the message bubble component in ChatPage.tsx. Estimated effort: 4 hours.

# Block 1 — Auto-Planning 2.0

The system must be able to decompose any user request into a structured execution plan with phases, dependencies, estimated durations, and required skills. This block builds on the repaired conversation brain from Block 0.1.

## 1.1  Task Decomposition Engine

Accept any natural language task description

Output structured plan: phases → steps → subtasks with effort estimates

Identify required skills per phase (n8n, Bitrix24, WordPress, Python, etc.)

Detect dependencies between phases

Store plan as artifact linked to conversation

## 1.2  Plan Presentation in UI

Render plan as interactive timeline in Chat UI

Allow user to approve / reject / modify phases before execution

Show estimated completion date based on effort

| Feature | Effort | Priority |
| --- | --- | --- |
| Task decomposition LLM prompt | 16h | High |
| Plan storage as artifact | 8h | High |
| Plan UI component (timeline) | 16h | Medium |
| User approval flow | 8h | Medium |

Block 1 total: 48h

# Block 2 — Self-Replan Engine

When a task execution fails, stalls, or produces unexpected results, the system must automatically detect the situation and generate a revised plan without requiring user intervention.

## 2.1  Failure Detection

Monitor task execution status every 60 seconds

Detect: timeout, error response, blocked state, partial completion

Classify failure type: technical / dependency / permission / unclear_spec

## 2.2  Replan Generation

Generate alternative approach based on failure type

Preserve completed phases, only replan failed/pending phases

Notify user of replan with diff: what changed and why

Allow user to override replan or approve it

| Feature | Effort | Priority |
| --- | --- | --- |
| Failure detection monitor | 12h | High |
| Failure classifier | 8h | High |
| Replan LLM prompt | 12h | High |
| Replan diff UI | 8h | Medium |
| User override flow | 4h | Low |

Block 2 total: 44h

# Block 3 — Blocked-State Handling

Tasks that cannot proceed due to missing information, credentials, or approvals must be parked in a blocked state with clear escalation paths rather than silently failing.

## 3.1  Blocked State Detection

Detect when task requires: missing credentials, user decision, external dependency, clarification

Set task status to BLOCKED with reason code

Surface blocked tasks prominently in Dashboard

## 3.2  Escalation & Resolution

Send notification to user when task becomes blocked

Provide resolution options: provide info, skip step, cancel task

Auto-resume task when blocker is resolved

| Feature | Effort | Priority |
| --- | --- | --- |
| Blocked state detection | 8h | High |
| Escalation notification | 8h | High |
| Resolution flow UI | 12h | Medium |
| Auto-resume on resolution | 8h | Medium |

Block 3 total: 36h

# Block 4 — Proactive Follow-Up

The system must proactively check in with users on long-running tasks, provide status updates, and ask clarifying questions when ambiguity is detected.

## 4.1  Proactive Check-ins

Send status update after 30 min of no user activity on active task

Ask clarifying questions when task spec is ambiguous (confidence < 0.7)

Summarize completed work and next steps at natural breakpoints

## 4.2  Smart Question Generation

Generate targeted clarifying questions (max 2 per check-in)

Avoid asking questions that can be inferred from context

Remember answers and apply them to future similar tasks

| Feature | Effort | Priority |
| --- | --- | --- |
| Proactive check-in scheduler | 8h | Medium |
| Ambiguity detector | 12h | High |
| Question generator | 8h | Medium |
| Answer memory | 8h | Low |

Block 4 total: 36h

# Block 5 — Autonomous Task Routing

Tasks must be automatically routed to the correct skill module (n8n Builder, Bitrix24 Builder, CMS Mastery, App Builder, etc.) based on intent classification and output type detection from Block 0.1.

## 5.1  Skill Selector

Map output_type + domain → skill module

Support multi-skill tasks (e.g., build app + deploy + document)

Show user which skills will be used before execution

## 5.2  Skill Handoff Protocol

Define standard handoff format between skills

Pass context, artifacts, and constraints between skill modules

Log skill usage per task for analytics

| Feature | Effort | Priority |
| --- | --- | --- |
| Skill selector logic | 12h | High |
| Multi-skill orchestration | 16h | High |
| Skill handoff protocol | 8h | Medium |
| Skill usage analytics | 4h | Low |

Block 5 total: 40h

# Block 6 — Project Progress Forecasting

The platform must provide data-driven forecasts of project completion, risk indicators, and velocity metrics based on historical task execution data.

## 6.1  Velocity Tracking

Track actual vs estimated effort per task

Calculate rolling velocity (tasks/day, story points/sprint)

Detect velocity drops and alert user

## 6.2  Completion Forecast

Forecast project completion date based on current velocity

Show confidence interval (optimistic / realistic / pessimistic)

Update forecast in real-time as tasks complete

| Feature | Effort | Priority |
| --- | --- | --- |
| Velocity tracker | 12h | Medium |
| Forecast engine | 16h | Medium |
| Forecast UI widget | 8h | Low |
| Risk indicator alerts | 8h | Medium |

Block 6 total: 44h

# Block 7 — Human Coordination Layer

For tasks that require human action (approvals, credentials, external system access), the platform must provide a structured coordination interface.

## 7.1  Approval Workflows

Define approval gates in task plans

Send approval requests via notification

Track approval status and auto-proceed on approval

## 7.2  Credential Vault Integration

Securely store and retrieve credentials per project

Request credentials from user when needed

Audit credential usage per task

| Feature | Effort | Priority |
| --- | --- | --- |
| Approval gate system | 12h | High |
| Credential vault | 16h | High |
| Coordination UI | 8h | Medium |

Block 7 total: 36h

# Block 8 — UI/UX Improvements

Five new pages and significant improvements to existing UI components to support the new M11 capabilities.

## 8.1  New Pages

| Page | Description | Effort |
| --- | --- | --- |
| Plan Viewer | Interactive task plan timeline with phase approval | 12h |
| Skill Router | Visual skill selection and routing configuration | 8h |
| Forecast Dashboard | Project velocity and completion forecast charts | 10h |
| Blocked Tasks | Queue of blocked tasks with resolution actions | 8h |
| Credential Vault UI | Secure credential management interface | 10h |

## 8.2  Chat UI Improvements

Markdown rendering in message bubbles (react-markdown)

Typing indicator with skill name ("n8n Builder is working...")

Message action buttons: copy, retry, expand plan

Conversation search and filter

Block 8 total: 56h

# Block 9 — Testing & Quality Assurance

## 9.1  Conversation Brain Regression Pack

20 real Russian user requests covering all intent categories. Each must pass classification test.

## 9.2  Full API Regression

70+ endpoint regression test (extended from M10 suite). Target: 100% pass rate.

## 9.3  End-to-End Scenarios

5 full user journeys from chat input to task completion, covering all new M11 features.

| Test Suite | Cases | Effort |
| --- | --- | --- |
| Conversation Brain regression | 20 | 6h |
| API regression (full) | 80+ | 8h |
| E2E scenarios | 5 | 10h |
| Performance / load test | basic | 4h |

Block 9 total: 28h

# Block 10 — Documentation & Deliverables

M11 Deployment Report (Word)

M11 Acceptance Report with all test results (Word)

M12 Roadmap (Word)

API changelog (Markdown, committed to GitHub)

Updated README with new features

Source archive (tar.gz)

GitHub push with commit tag v11.0

Block 10 total: 16h

# Time Estimates Summary

| Block | Name | Hours | Days (solo) | Priority |
| --- | --- | --- | --- | --- |
| 0.1 | Conversation Brain Repair ⚠ NEW | 26h | 3.5d | CRITICAL — First |
| 0.2 | Fake Website Analysis Fix | 16h | 2d | CRITICAL — First |
| 0.3 | Markdown Rendering Fix | 4h | 0.5d | HIGH — First |
| 1 | Auto-Planning 2.0 | 48h | 6d | High |
| 2 | Self-Replan Engine | 44h | 5.5d | High |
| 3 | Blocked-State Handling | 36h | 4.5d | High |
| 4 | Proactive Follow-Up | 36h | 4.5d | Medium |
| 5 | Autonomous Task Routing | 40h | 5d | High |
| 6 | Project Progress Forecasting | 44h | 5.5d | Medium |
| 7 | Human Coordination Layer | 36h | 4.5d | High |
| 8 | UI/UX Improvements | 56h | 7d | Medium |
| 9 | Testing & QA | 28h | 3.5d | High |
| 10 | Documentation & Deliverables | 16h | 2d | Medium |
|  | TOTAL | 430h | ~54d solo / ~27d 2-person |  |

Note: Blocks 0.1, 0.2, 0.3 are mandatory pre-work and must be completed before any Block 1–10 work begins. They are estimated at 46h total (6 working days). The remaining 384h (Blocks 1–10) can proceed in parallel across two developers.

# Recommended Development Sequence

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Block 0.1 + 0.2 + 0.3 (Critical fixes) | Conversation brain works, fake audit fixed, markdown renders |
| Week 2–3 | Block 1 + 5 (Planning + Routing) | Auto-planning with skill routing |
| Week 4–5 | Block 2 + 3 (Replan + Blocked) | Self-healing task execution |
| Week 6–7 | Block 4 + 7 (Follow-up + Coordination) | Human-in-the-loop workflows |
| Week 8–9 | Block 6 + 8 (Forecasting + UI) | Dashboard and new pages |
| Week 10 | Block 9 + 10 (Testing + Docs) | M11 release candidate |

# Sign-Off

| Role | Name | Status | Date |
| --- | --- | --- | --- |
| Technical Lead | _____________ | Pending |  |
| Product Owner | _____________ | Pending |  |
| QA Lead | _____________ | Pending |  |
| Manus AI (Author) | Manus AI | Approved | 09.03.2026 |

GitHub Repository: https://github.com/mksmediengruppe-netizen/mks-ai-dev-platform

Commit: 57abf32 (M10 final) — M11 development branch to be created as feature/m11

Next action: Start with Block 0.1 — Conversation Brain Repair. Target: complete within 3.5 days.